SUSTAINA

Develop Without Destroying

Implementation Progress Report — Sustainability Intelligence & Geospatial Decision Platform

Prepared 5 September 2026

# 1. Executive Summary

SUSTAINA is being built as a real, working full-stack application — not mockups — following the "Develop Without Destroying" specification (91-section master PDF) and the API/data architecture spec (Required APIs.docx). The backend algorithm layer, provider abstraction, and a working vertical slice of the frontend are complete and tested. Of the 6 external API credentials required, 6 have been collected and configured; 8 of 10 registered providers are now verified live and connected, 1 is correctly deferred pending a verified dataset ID, and 1 (India-WRIS/water) is safely falling back to demo data pending a verified resource ID. This report gives a full account of what exists, what was verified working end-to-end (not just "key present"), and what remains — organized as five concrete next steps.

# 2. What Has Been Implemented

## 2.1 Project Architecture & Scaffolding

Monorepo structure: backend/ (FastAPI + Python), frontend/ (Next.js + TypeScript + Tailwind), docs/.

Git repository initialized.

Environment configuration split correctly: backend/.env (real secrets, gitignored) vs .env.example (blank template, safe to commit).

config.py anchored to an absolute backend/.env path so it loads correctly regardless of the working directory the server is launched from.

## 2.2 Backend Algorithm Engine (backend/app/algorithms/)

Pure Python, zero network dependency, 43 unit tests — all passing.

Trend analysis — direction, annual rate, acceleration/deceleration detection via linear regression.
trend.py

Composite risk scoring (0-100) across 5 weighted factors, with SAFE/WARNING/CRITICAL/SEVERE classification and threshold-year projection.
risk.py

Resource sustainability — consumption vs. replenishment, sustainable extraction limits, years-to-depletion.
resource.py

Overall Sustainability Score — weighted composite across Environment, Resources, Infrastructure, Social, Pollution.
sustainability.py

Linear regression and exponential smoothing forecasts with confidence bands (low/mid/high) — never a single point estimate.
forecasting.py

A* pathfinding over a cost grid, plus multi-objective route scoring (economic/environmental/social/connectivity) with adjustable weights.
route_optimization.py

Weighted spatial criteria scoring for industrial site candidates, with SUSTAINABLE / POTENTIALLY SUSTAINABLE / UNSUSTAINABLE classification.
site_suitability.py

Rule-based recommendation engine mapping detected problems (water stress, forest decline, route/forest conflict, industrial proximity) to ranked interventions.
recommendations.py

## 2.3 Provider Abstraction Layer (backend/app/providers/)

Every external data source follows the same pattern: fetch → validate → normalize → cache → get_status, with an automatic LIVE → CACHE → DEMO fallback chain (providers/base.py::resolve()). Every value returned carries a source_status label (REAL / CACHED / DERIVED / MODELLED / SIMULATED / DEMO) — the app never silently presents synthetic data as real.

10 registered provider domains, each with a Live and a Mock implementation: environment (Copernicus), water (data.gov.in), air_quality (CPCB), infrastructure (OpenStreetMap/Overpass), weather (Open-Meteo), population (data.gov.in), geocoding (Mapbox), llm (Gemini), elevation (Google Elevation API), google_maps_geocoding (Google Geocoding API, supplemental to Mapbox).

GET /api/status reports live connection health for every provider.

FileCache: JSON-based response caching with TTL, used by every provider before falling back to demo data.

## 2.4 Central Intelligence Engine

services/region_intelligence.py connects Environment → Resources → Pollution → Population into one composite Risk Score and Sustainability Score per region, with human-readable explanations for every number.

Scenario simulator (simulate_scenario): re-runs the full risk/sustainability calculation under adjusted industrial growth, population growth, water consumption, forest protection, and infrastructure expansion — all outputs correctly labelled MODELLED.

## 2.5 FastAPI Endpoints

| Endpoint | Purpose |
| --- | --- |
| GET /api/status | Live connection status for every provider |
| GET /api/regions, /api/regions/{id} | Region hierarchy (India → State → District → Forest) |
| GET /api/environment/forest-history | Forest-cover time series, trend, threshold-year projection, forecast |
| GET /api/environment/weather | Rainfall/weather via Open-Meteo |
| GET /api/environment/air-quality | Real-time AQI via CPCB |
| GET /api/resources/water | Water balance, consumption breakdown, sustainability status |
| GET /api/infrastructure/routes | Multi-objective route scoring with adjustable weights |
| GET /api/infrastructure/features | OSM infrastructure features (hospitals, roads, rail) |
| GET /api/industry/site-suitability | Industrial site candidate scoring |
| GET /api/regions/{id}/risk, /sustainability | Composite region intelligence |
| GET /api/decisions/recommendations | Rule-based recommendations |
| POST /api/scenarios/simulate | What-if scenario simulation |
| GET /api/google-maps/geocode, /elevation | Google Maps Platform test endpoints |

## 2.6 Frontend (Next.js + TypeScript + Tailwind + MapLibre + Recharts + Framer Motion)

cinematic "DEVELOP WITHOUT DESTROYING" hero with staged Framer Motion animation, matching the spec's visual tone (graphite/earth palette, no generic AI aesthetics).
Landing page —

map-first region drill-down (MapLibre, camera fly-to on selection), progressive-disclosure intelligence panel (animated sustainability score, risk badge with threshold-year warning, forest-cover chart with forecast band, water resource meter, recommendations) — every metric carries a DataSourceBadge.
Explore page —

5 live sliders (industrial growth, population growth, water consumption, forest protection, infrastructure expansion) that recalculate risk/sustainability in real time via the backend.
Scenarios page —

route weight sliders with live re-ranking, route comparison table, industrial site suitability cards, final decision summary.
Decide page —

Full design system: DataSourceBadge, RiskBadge, ResourceMeter, SustainabilityScore, AnimatedNumber — reused consistently across all screens.

## 2.7 Demo Data & Documentation

Bandipur-style case study demo dataset (forest history, water balance, air quality, routes, sites) — all explicitly labelled SIMULATED, per spec section 9's "do not fabricate exact real-world statistics" rule.

docs/ARCHITECTURE.md, docs/API_SETUP.md, docs/FEATURE_DATA_ALGORITHM_MATRIX.md, docs/data-sources.md, README.md.

## 2.8 Verified & Fixed This Session

real API keys had been pasted into .env.example (the git-committable template); moved to backend/.env (gitignored) and the template reset to blanks.
Env file hygiene —

requests from Python (httpx and stdlib urllib alike) were hanging indefinitely against api.data.gov.in with no error — diagnosed as bot-mitigation blocking requests lacking a browser-style User-Agent header. Fixed by adding an explicit User-Agent to all three data.gov.in-backed providers (water, air_quality, population).
data.gov.in silent-hang bug —

the placeholder population/census resource ID actually pointed to the "All India Pincode Directory" dataset. Caught by direct verification, not assumed correct. The provider now safely defers to demo data until a real, human-verified Census resource ID is supplied, rather than silently mislabeling pincode data as population statistics.
Wrong dataset ID caught before shipping —

confirmed by direct query to be the real "Real time Air Quality Index from various locations" CPCB dataset. Air quality is now a fully live, real-time connection.
CPCB resource ID verified genuine —

elevation (Google Elevation API) and google_maps_geocoding (Google Geocoding API) — did not exist before this session.
New providers built —

# 3. Current API / Provider Connectivity Status

Verified by direct end-to-end testing on 5 September 2026, not just "key present" checks.

| Provider | Purpose | Status | Verified As |
| --- | --- | --- | --- |
| Mapbox | Base map + geocoding | CONNECTED | Real geocoding results returned |
| Copernicus Data Space | Satellite/Sentinel-2 scene search | CONNECTED | OAuth + STAC search succeed (scene metadata only — see Section 4) |
| data.gov.in — Water | Water resource dataset | FALLING BACK TO DEMO | Key valid; no verified real water-balance dataset ID wired yet |
| data.gov.in — Air Quality (CPCB) | Real-time AQI | CONNECTED | Confirmed real station data returned (PM2.5, PM10, NO2, SO2, CO, O3, NH3) |
| data.gov.in — Population | Census/population stats | CORRECTLY DEFERRED | Placeholder dataset ID found to be wrong (pincode directory) and disabled — awaiting a verified Census resource ID |
| OpenStreetMap / Overpass | Infrastructure features | CONNECTED | Real hospital/road/rail features returned, no key needed |
| Open-Meteo | Weather / rainfall | CONNECTED | Real forecast data returned, no key needed |
| OpenTopography | Elevation/terrain (DEM) | KEY COLLECTED, NOT WIRED | Provider not yet built (Google Elevation used instead — see below) |
| Google Maps — Geocoding API | Supplemental geocoding | CONNECTED | Real geocoding result returned for "Bandipur" |
| Google Maps — Elevation API | Point elevation | NOT ENABLED ON KEY | REQUEST_DENIED — Maps Elevation API needs to be enabled in Google Cloud Console for this key |
| Gemini | LLM explanation layer | CONNECTED | Key valid; no frontend UI calls it yet (see Section 5) |

# 4. Known Gaps in Already-Built Code (Full Disclosure)

These are places where a live connection succeeds, but the feature it feeds isn't fully built end-to-end yet — flagging so nothing is assumed more complete than it is.

the live provider only returns Sentinel-2 scene metadata (id, date, cloud cover). It does not download imagery or compute NDVI/forest-area. The Bandipur forest-history chart still shows labelled SIMULATED data until a rasterio-based NDVI pipeline is built (Section 5, Step 3).
Copernicus —

no router currently supplies a resource_id to the live water provider, and no verified real India-WRIS/data.gov.in water dataset ID has been found yet. Falls back safely to DEMO.
Water —

the provider is correctly built (explains pre-computed numbers, never invents them) but no chat or "ask a question" UI exists in the frontend yet to actually call it.
Gemini / LLM —

a client class was written but is not wired to any endpoint; route candidates still come from a static demo route set, not a live routing engine.
Google Directions API —

# 5. What's Still Pending — Five Remaining Steps

## Step 1 — Verify and wire the remaining real dataset IDs

Find and verify a real data.gov.in or India-WRIS water-balance dataset ID (river/basin/reservoir/groundwater level data) and wire it into resources.py + water/live.py.

Find and verify a real Census/population dataset ID on data.gov.in (search "Census" or "District-wise Population") and re-enable population/live.py.

Source Forest Survey of India (FSI) forest-cover reports/shapefiles to eventually replace the simulated Bandipur time series.

Enable the Maps Elevation API for the existing Google Maps key (Google Cloud Console → APIs & Services → Library).

## Step 2 — Real geospatial boundary data (the biggest structural gap)

No real polygon boundaries exist anywhere yet — states/districts/forests render as point markers, not shapes.

Source India → Karnataka → Chamarajanagar → Bandipur boundary GeoJSON/shapefiles from Survey of India, Bhuvan, or OSM boundary extracts.

Source protected-area/sensitive-ecosystem boundaries (Bandipur core zone, buffer zone, wildlife corridors) from the Wildlife Institute of India / Bhuvan / WDPA.

This blocks: drawing real shapes on the map, encroachment detection (previous vs. current land polygons), and real distance-based infrastructure-gap queries.

## Step 3 — Stand up PostGIS and build the real data pipeline

No database is running yet — every endpoint currently reads static demo JSON files.

Write docker-compose.yml for PostgreSQL + PostGIS.

Design and create the spatial schema described in docs/ARCHITECTURE.md (tables with source/confidence/timestamp metadata).

Build the rasterio/GeoPandas NDVI pipeline that turns Copernicus Sentinel-2 scenes into real forest-cover numbers, replacing the simulated Bandipur series.

Migrate demo JSON content into the real database as seed data.

## Step 4 — Frontend/UX gaps against the full 91-section spec

Cinematic map introduction (Earth → India → region reveal on load) — currently opens straight to a static view.

Interactive historical timeline scrubber (drag through 2000→2026, map/chart/narrative update live) — currently a static chart.

Presentation / command-center mode (full-screen, minimal-chrome demo mode).

Report generation (PDF/CSV export of a decision report with sources, assumptions, confidence).

Natural-language exploration UI (chat box wired to the already-built Gemini provider).

Geocoding search box in the Explore page (provider exists, no UI calls it yet).

Air-quality heatmap / pollution-hotspot map layer.

Mobile/tablet responsive pass (currently fixed-width desktop layout).

Accessibility audit (keyboard navigation, focus states, screen-reader labeling).

"Today vs. Projected 2035" split-screen comparison view.

Mining & Mineral Resources module, Coastal Development module, Encroachment Detection — none built yet (need Step 2's polygon data first).

Infrastructure gap analysis (village → nearest hospital/highway distance) — only route optimization exists today.

## Step 5 — Engineering hygiene

Tests beyond the algorithm layer: provider mock/live/fallback tests, FastAPI endpoint tests (TestClient), frontend component/e2e tests.

CI pipeline (GitHub Actions or equivalent) running pytest + npm run build on every push.

Structured logging/monitoring for provider failures (currently swallowed silently into the fallback chain — correct for the user, invisible to the developer).

Rate-limiting/backoff on live providers beyond a single try/except.

Decide on a routing engine for real route generation: reuse the Mapbox token (Directions API) vs. self-host OSRM/GraphHopper vs. use the now-built Google Directions client.

# 6. Recommended Order

1. Step 1 (dataset IDs) — fastest wins, no new infrastructure needed.

2. Step 3 (PostGIS) — needed before Step 2's boundary data is useful for anything beyond static display.

3. Step 2 (real boundaries) — load into the PostGIS schema built in Step 3.

4. Step 4 (frontend/UX) — layer cinematic and interactive polish on top of real data once it exists.

5. Step 5 (engineering hygiene) — ongoing, but CI should be added as soon as Step 3 introduces a database dependency.

— End of report —